PLEXUS

Complete Product Roadmap

Guitar Transcription + Stem Separation Platform

From MVP to Acquisition-Ready Product

## What is Plexus

Plexus is an AI-powered web app with two core features. First, guitar transcription — upload any recording and get back an interactive, playable guitar tab rendered in the browser similar to Songsterr. Second, stem separation — upload any song and remove or isolate individual instruments like vocals, drums, bass, and guitar, then download the result. Both features are powered by the same underlying AI pipeline and serve the same core user: guitarists who want to learn, create, and work with music more efficiently.

## Roadmap Overview

| Stage | Timeline | Monthly Revenue | Monthly Cost | Key Milestone |
| --- | --- | --- | --- | --- |
| MVP | Months 1–4 | $500 – $3,000 | $200 – $450 | Smoke on the Water transcribed |
| Version 2 | Months 5–10 | $4,000 – $24,000 | $1,000 – $3,500 | Wonderwall chords + stem export |
| Version 3 | Year 2+ | $40,000 – $120,000 | $4,000 – $10,000 | Eruption + video transcription |
| Acquisition | Year 3+ | Exit $3M – $15M | — | Strategic buyer |

STAGE 1  MVP

Months 1 – 4  |  Self-funded

Prove that people will pay. Ship fast, keep it simple.

## Goal

Get the core transcription loop in front of real users as fast as possible. At this stage accuracy is rough on complex songs and that is okay — you are validating demand, not perfection. Stem separation is intentionally left out of MVP to keep the scope tight. One feature done well is better than two features done half-heartedly.

## Features

### Transcription

• Audio file upload with drag and drop

• Guitar isolation via Demucs

• Note transcription via Basic Pitch

• Rule-based hand position and fret mapper

• AlphaTab in-browser tab player with play and pause

• Basic song library showing uploaded tracks

### Auth and Payments

• Email and password login via Clerk

• Two tier pricing — Free and Early Access

• Stripe payment integration

• Upload limit enforcement — 3 per month on free tier

## Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind | Main web app framework |
| Player | AlphaTab | Guitar Pro renderer in browser |
| Auth | Clerk | User authentication |
| Payments | Stripe | Subscriptions and billing |
| Deployment | Vercel | Frontend hosting |
| Backend | FastAPI + Python | Processing API |
| Separation | Demucs | Guitar isolation from mix |
| Transcription | Basic Pitch (Spotify) | Audio to MIDI notes |
| Tab generation | PyGuitarPro | Writes .gp files |
| GPU compute | Modal.com | Serverless GPU processing |
| Storage | Cloudflare R2 | Audio and .gp file storage |
| Database | Supabase | Users and job tracking |

## Pricing

| Tier | Price | Features |
| --- | --- | --- |
| Free | $0 | 3 uploads/month, basic player, no export |
| Early Access | $5/month | Unlimited uploads, PDF export, founding member status locked forever |

## Revenue and Cost

| Metric | Low End | High End |
| --- | --- | --- |
| Monthly Revenue | $500 | $3,000 |
| Monthly Costs | $200 | $450 |
| Monthly Profit | Breakeven | ~$2,500 |
| Cost per transcription | ~$0.02 | ~$0.04 |

## Milestone Song

Smoke on the Water by Deep Purple. Four notes, clean tone, everyone knows what it sounds like. If the model transcribes this correctly you have a demo worth posting. Post it the day it works.

STAGE 2  VERSION 2

Months 5 – 10  |  Funded by MVP revenue

Real accuracy, real features, real pricing. This is where stem separation joins the product.

## Goal

Meaningful accuracy improvement on chords and alternate tunings, a polished player experience, proper export options, and the addition of stem separation as a standalone feature. By the end of this stage you have two compelling tools in one product that justify higher pricing and start attracting attention from acquirers.

## Features

### Transcription improvements

• Fine-tuned transcription model replacing Basic Pitch — trained on GuitarSet dataset plus synthetic renders

• Chord detection with chord diagram overlays above the tab

• Alternate tuning support — drop D, open G, DADGAD detected automatically

• Capo detection and display

• Technique detection — bends, slides, hammer-ons, pull-offs

• Guitar Pro export — download and open in Guitar Pro 8

• MIDI export — bring the tab into a DAW

• PDF export — clean printable tab layout

### Player improvements

• Speed control — slow down to 50 or 75 percent for learning difficult passages

• Section looping — highlight any bars and loop them for practice

• Waveform display synced to the tab via WaveSurfer.js

• Mobile responsive player

### Stem separation — new feature

★ NEW  Upload any song and choose which stems to remove or isolate

★ NEW  Six stem model — drums, bass, vocals, guitar, piano, other

★ NEW  Mix remaining stems together and download as mp3 or wav

★ NEW  Use cases: remove vocals to play along, isolate guitar to learn by ear, create backing tracks

★ NEW  Powered by Demucs htdemucs_6s model already installed from MVP

★ NEW  Stem mixing via pydub library — simple to add on top of existing pipeline

## Tech Stack Additions

| Technology | Purpose | New or existing |
| --- | --- | --- |
| Demucs htdemucs_6s | Six stem separation model for full stem export feature | Upgrade from MVP |
| pydub | Mixes selected stems back together into a single audio file | New |
| Fine-tuned model | Custom transcription trained on GuitarSet + synthetic data | New |
| WaveSurfer.js | Waveform display in the player synced to tab playback | New |
| AWS g4dn.xlarge | Dedicated GPU instance for consistent processing speed | New |
| Redis + Celery | Job queue for handling processing at higher volume | New |
| Upstash | Managed Redis hosting | New |

## Stem Separation Feature — How It Works

The stem separation flow is entirely separate from the transcription flow but uses the same Demucs installation already in the backend. A user uploads a song, selects which stems to remove from a checklist in the UI, the backend runs Demucs with the six stem model, mixes together only the stems the user wants to keep using pydub, and returns a downloadable audio file. The whole thing is a relatively small amount of new code on top of infrastructure that already exists.

## Pricing

| Tier | Price | Key Features |
| --- | --- | --- |
| Free | $0 | 3 uploads/month, full player, no export, no stem separation |
| Personal | $10/month | Unlimited transcription uploads, all exports, technique detection, tuning detection |
| Pro | $20/month | Everything in Personal + stem separation exports, priority processing, speed control, looping, chord diagrams, multi-track |
| Founding Members | $5/month locked | MVP subscribers keep their rate, get Personal-level access forever |

## Revenue and Cost

| Metric | Low End | High End |
| --- | --- | --- |
| Monthly Revenue | $4,000 | $24,000 |
| Monthly Costs | $1,000 | $3,500 |
| Monthly Profit | ~$3,000 | ~$20,000 |
| Cost per transcription | ~$0.02 | ~$0.04 |
| Cost per stem separation | ~$0.03 | ~$0.06 |

## Milestone Songs

• Wonderwall by Oasis — tests open chord shapes, every guitarist knows immediately if it is right

• Wish You Were Here intro by Pink Floyd — fingerpicking and melodic lead

• Master of Puppets main riff by Metallica — first real distorted guitar test

• Hotel California solo by Eagles — bends and position shifts, tests hand position intelligence

Stem separation milestone: successfully remove vocals from a pop song and have the result sound clean with no artefacts.

STAGE 3  VERSION 3

Year 2+  |  Funded by revenue or Series A

Professional-grade platform with creator tools, video transcription, and a marketplace.

## Goal

Handle the hard stuff — distortion, tapping, complex chords, fast passages. Add video-assisted transcription for dramatically higher accuracy on user-generated content. Build the creator tools and marketplace that transform Plexus from a tool into a platform. Stem separation gets a dedicated creative workflow with more fine-grained controls.

## Features

### Transcription — advanced

• Fully custom trained model on your collected dataset

• Tapping detection and display

• Seven and eight string guitar support

• Extended range and alternate tuning intelligence

• Difficulty rating per song and per section

### Video-assisted transcription — new feature

★ NEW  Upload audio and video together for dramatically higher accuracy

★ NEW  MediaPipe hand tracking reads finger positions from video frame by frame

★ NEW  Audio-video sync engine matches note events to hand positions

★ NEW  In-browser camera recording tool with guided positioning overlay

★ NEW  Marketed to creators who want to generate tabs for their own songs to sell

### Stem separation — advanced

★ NEW  Fine-grained volume mixing per stem before export — not just remove or keep

★ NEW  Real time stem preview in the browser before downloading

★ NEW  Stem separation applied to creator uploads before transcription for cleaner results

★ NEW  Batch stem separation for Teacher and Studio tier

### Creator tools

• In-browser tab editor — manually correct AI output before publishing

• Annotation layer — leave teaching notes on specific bars

• Shareable tab links for students without an account

• Batch upload — process multiple songs at once

• Commercial use license on generated tabs

### Marketplace

• Creators list their tabs for sale directly through Plexus

• 20 to 30 percent platform cut per sale

• Creator profile pages with full tab catalog

• Rating and review system

• Buyers get the tab in the player plus Guitar Pro download

### Player — advanced

• Practice mode — quizzes you on sections you just learned

• Synchronized waveform and tab at full fidelity

• Loop and speed control refinements

## Tech Stack Additions

| Technology | Purpose | New or existing |
| --- | --- | --- |
| MediaPipe | Hand tracking from video for fret position detection | New |
| Audio-video sync engine | Custom Python module matching note events to hand positions | New |
| AWS Auto Scaling Group | Multiple g4dn GPU instances behind a load balancer | Upgrade |
| Cloudflare CDN | Global delivery of tab files and processed audio | New |
| Stripe Connect | Creator marketplace payouts | New |
| Sentry + Datadog | Error tracking and observability at scale | New |

## Pricing

| Tier | Price | Key Features |
| --- | --- | --- |
| Free | $0 | 3 uploads/month, partial tab view, basic player, no export |
| Personal | $12/month | Unlimited transcription, all exports, full technique detection |
| Pro | $25/month | Everything in Personal + stem separation, speed control, looping, chord diagrams, multi-track, priority processing |
| Creator | $35/month | Everything in Pro + video-assisted transcription, tab editor, shareable links, commercial license, marketplace access, advanced stem mixing |
| Teacher/Studio | $55/month | Everything in Creator + 5 seats, batch upload, annotations, student portal, priority support |
| Pay-per-upload | $2–$3 | Single processing credit for non-subscribers |

## Revenue and Cost

| Metric | Low End | High End |
| --- | --- | --- |
| Monthly Subscription Revenue | $40,000 | $120,000 |
| Monthly Marketplace Revenue | $2,000 | $15,000 |
| Monthly Costs | $4,000 | $10,000 |
| Monthly Profit | ~$38,000 | ~$125,000 |
| Cost per transcription | ~$0.009 | ~$0.018 |
| Cost per stem separation | ~$0.012 | ~$0.020 |

## Milestone Songs

• Eruption by Van Halen — tapping, tremolo, whammy bar. Even 70% accuracy here goes viral

• Comfortably Numb solo by Pink Floyd — slow and nuanced, tests bend sensitivity

• Cliffs of Dover by Eric Johnson — fast and clean, tests timing at high tempo

• Blackbird by The Beatles — simultaneous independent bass and melody voices

Stem separation milestone: clean real-time preview of individual stems in the browser before download.

STAGE 4  ACQUISITION

Year 3+

Exit or raise and scale independently.

## Who Would Buy Plexus

• Ultimate Guitar — biggest tab platform in the world, would pay to automate their content pipeline

• Fender Digital or Gibson — investing in digital learning tools

• Yousician — guitar learning app with millions of users, transcription fits perfectly

• Moises or Lalal.ai — stem separation competitors who would acquire to add transcription

• Spotify or Apple Music — longer shot but both investing in music learning features

## Valuation Range

| ARR | Multiple | Estimated Exit Value |
| --- | --- | --- |
| $500K ARR | 3x – 5x | $1.5M – $2.5M |
| $1M ARR | 4x – 6x | $4M – $6M |
| $2M ARR | 5x – 7x | $10M – $14M |
| $3M+ ARR | 5x – 8x | $15M – $24M+ |

Having both transcription and stem separation makes Plexus a more attractive acquisition target than a single-feature tool. Moises charges $4 a month just for stem separation and has millions of users. Plexus bundles that capability with AI transcription, a player, and a creator marketplace — a much harder product to replicate from scratch.

## Full Technology Reference

| Technology | Purpose | Stage |
| --- | --- | --- |
| Next.js 14 | Frontend framework | MVP |
| AlphaTab | Guitar Pro player in browser | MVP |
| Tailwind CSS | Styling | MVP |
| Clerk | User authentication | MVP |
| Stripe | Payments and subscriptions | MVP |
| Vercel | Frontend deployment | MVP |
| FastAPI (Python) | Backend processing API | MVP |
| Demucs (2-stem) | Guitar isolation from full mix | MVP |
| Basic Pitch (Spotify) | Audio to MIDI transcription | MVP |
| PyGuitarPro | Writes Guitar Pro files | MVP |
| Modal.com | Serverless GPU compute | MVP |
| Cloudflare R2 | File storage for audio and .gp files | MVP |
| Supabase | Database and auth backend | MVP |
| Demucs htdemucs_6s | Six stem separation for export feature | V2 |
| pydub | Mixes selected stems into downloadable file | V2 |
| GuitarSet dataset | Training data for transcription model | V2 |
| Synthetic data pipeline | Render .gp files to audio for training | V2 |
| AWS g4dn GPU | Dedicated GPU for consistent processing | V2 |
| Redis + Celery | Job queue for processing pipeline | V2 |
| WaveSurfer.js | Waveform synced to tab in player | V2 |
| MediaPipe | Hand tracking from video | V3 |
| Audio-video sync engine | Matches note events to hand positions | V3 |
| AWS Auto Scaling | Multiple GPU instances under load | V3 |
| Stripe Connect | Creator marketplace payouts | V3 |
| Cloudflare CDN | Global tab and audio delivery | V3 |
| Sentry + Datadog | Monitoring and observability | V3 |

Build the transcription loop first. Add stems in V2. Let revenue fund everything else.

Two tools, one pipeline, one community of guitarists who will pay for both.